GSTACK TUTORIAL NO. 4

From AI Planning to Working Production Software

An executive memo on running a second, independent AI as a review and prompt-drafting layer above gstack's specialist roles

Educational engineering case study

Companion document to TUTORIAL.md / TUTORIAL.zh.md (the full walkthrough)

No private identifiers appear in this document -- see docs/TUTORIAL_4_DOCUMENT_PRIVACY_CHECK.md

Executive Summary

This memo summarizes how a real application -- a tweet screenshot tool -- was planned, reviewed, built, tested, and shipped to production using gstack's specialist AI roles, plus one addition: a second, independent AI in a separate session whose only job was translating gstack's raw output into the next precise instruction.

The project's own record is used as evidence, not narrative color: a five-review audit trail, a mandatory high-risk spike that caught a silent-wrong-output bug no automated check would have found, and an honest disclosure of every known limitation that shipped with V1.

The full teaching material -- nineteen Parts, a troubleshooting section, and three appendices -- lives in TUTORIAL.md and its Chinese counterpart. This memo is deliberately shorter: it exists for a reader who wants the shape of the system and its headline evidence, not the full walkthrough.

At a Glance

Every figure below is a direct count from this project's own review files -- none is estimated or rounded for effect.

| Metric | Value |
| --- | --- |
| Development stages run (of 16 defined) | 15 |
| CEO review findings resolved individually | 25 |
| Independent-review cross-model tensions found | 8 |
| ...accepted / softened / skipped | 6 / 1 / 1 |
| Engineering-review findings (B1-B5) | 5 |
| ...classified BLOCKER | 1 (B1) |
| Evidence Ladder levels defined | 10 |
| Core production flows verified | 2 (single tweet, thread) |
| Known limitations disclosed at ship | 5 |
| Human-only authorization gates | 2 |

Contents

1.  Operating Model

2.  Product and Architecture

3.  Review System

4.  The High-Risk Spike (T1.5)

5.  The Evidence Ladder

6.  AI and Human Responsibilities

7.  Browser QA and Human-in-the-Loop Testing

8.  Rapid Finalization

9.  Production Outcome

10.  Known Limitations

11.  Reusable Workflow

12.  Key Lessons

13.  Metrics and Evidence Summary

14.  Tutorial 4.1: Post-Launch Iteration

15.  Definition of Done and Release Status

1.  Operating Model

"AI writes code" describes one stage out of nineteen this project actually ran. The real loop places a second, independent AI -- the External AI Mentor -- above gstack's own specialist roles, translating each stage's raw output into the next stage's precision prompt, with a human gate after every stage.

Human -> External AI Mentor -> optimized prompt

-> gstack specialist role -> evidence

-> human gate -> next stage

Full detail on this pattern, including four sourced examples of the mentor correcting a real error, is in docs/external_ai_mentor.md.

2.  Product and Architecture

The Tweet Screenshot Tool: paste a tweet URL, render a pixel-accurate live preview, customize it, export as PNG, clipboard image, or a shareable link. A second mode assembles a manual thread and exports one combined image. V1 shipped both, on Next.js, deployed to Vercel.

| Component | Role |
| --- | --- |
| react-tweet | Fetches via X's free public syndication endpoint |
| /api/tweet/[id] | Server-side hop -- required because the endpoint blocks browser CORS |
| modern-screenshot | DOM to PNG export, only at capture time |
| /api/image-proxy | SSRF-hardened; only needed for export, not live preview |

No paid API was used anywhere in this architecture -- verified live before the architecture was chosen, not assumed.

3.  Review System

Five reviews, each producing individually-resolved findings rather than a batch approval: AI CEO (scope, positioning), Security and UX (embedded in the CEO review), Independent Second Opinion (8 cross-model tensions), Engineering Review (5 findings, B1 a blocker), and Ship / DevOps.

A stated gap

No dedicated Project Manager role ran separately -- the CEO review's own task breakdown covered the function. Recorded as a stated gap, not silently absorbed.

4.  The High-Risk Spike (T1.5)

The engineering review's single most consequential finding (B1): the planned image-proxy fix had never actually been wired to any real DOM element. A mandatory spike was inserted before broad implementation to resolve this with real code.

Assumption:  the fix should just work once wired up

Experiment:  read the library's real compiled source

Result:      "success" -- no exception thrown

Bug found:   exported avatar showed a broken-image icon

Root cause:  a blob: URL doesn't survive re-loading

inside modern-screenshot's cloned SVG

Fix:         a self-contained base64 data: URL

Proof:       corrected PNG read directly -- avatar

correct; capture time 1046ms -> 468ms

Successful execution is not proof of correct output.

5.  The Evidence Ladder

Ten levels, idea through human production test. The avatar bug hid at level 5 ("local browser succeeds") -- a level that looks like proof and usually isn't. Nothing below level 7 (an exported artifact actually inspected) counted as evidence for a pixel-generation feature in this project.

| Level | What it removes uncertainty about |
| --- | --- |
| 5. Local browser "succeeds" | The trap -- looks like proof, usually isn't |
| 7. Exported artifact inspected | What actually caught the avatar bug |
| 10. Human production test | Whether the shipped thing holds up |

6.  AI and Human Responsibilities

•  AI:  Analysis, implementation, repeatable and exhaustive verification, drafting review findings

•  Human:  Judgment, account authorization, the ship decision -- every one of these stayed a human gate, no exception this project made

7.  Browser QA and Human-in-the-Loop Testing

Three separate evidence layers: automated tests (deterministic logic), AI browser QA via Aside (real application behavior in a real browser), and human testing (usability and perceived correctness). None substitutes for another.

Reported by the user, not independently verifiable by the AI: local testing (dev server, Aside, exported PNG visually inspected) and production testing (deployed Vercel URL, core flow repeated and confirmed).

8.  Rapid Finalization

A deliberate mode switch from "investigate everything" to "fix release-critical issues, document the rest, ship." Triggered by an External AI Mentor intervention after a debugging session ran long with no isolated root cause.

| Fix now | Defer, documented |
| --- | --- |
| Build failures, crashes | Minor styling |
| Core export failure | Speculative refactors |
| Serious security issues | V2 functionality |

9.  Production Outcome

Both core flows -- single tweet and thread -- verified working against the live deployed URL via real-browser automation and human confirmation. No fatal console errors observed in the tested flows.

Deployment used npx vercel (no global CLI install); account login and authorization were performed by a human, in their own terminal and browser, before the AI completed the deployment sequence.

10.  Known Limitations

| Item | Status |
| --- | --- |
| Rate limiting on public API routes | Planned, reviewed twice, never implemented |
| Thread share-link style restoration | Known bug, root cause not found |
| Video / emoji / multi-image export | Implemented, not empirically verified |
| Safari / iOS clipboard | Implemented, not verified on real Safari |
| Automated test suite | Not written -- a stated process gap |

None of these block the two verified core flows -- each is named explicitly rather than discovered by a reader the hard way.

11.  Reusable Workflow

The reusable asset from this project is not its code -- it is the 16-stage development system that produced it, written out in full in docs/GSTACK_REUSABLE_PROJECT_WORKFLOW.md, sized to the next project rather than copied wholesale.

12.  Key Lessons

•  A green function call can still produce the wrong artifact -- the avatar bug is the proof

•  Independent review should challenge assumptions, not just approve the first draft

•  Known limitations do not automatically block shipping when they are explicit and bounded

•  Humans retain consequential authorization and the ship decision, with no exception

13.  Metrics and Evidence Summary

See the At a Glance table on the cover page for the full figure set. Every figure traces to a specific review file in this repository -- see docs/TUTORIAL_4_DOCUMENT_MANIFEST.md for the complete provenance table.

14.  Tutorial 4.1: Post-Launch Iteration

A second, later session on the same codebase, run after the app above was already live. Full narrative: TUTORIAL.md / TUTORIAL.zh.md Parts 20-23. Four findings carried the strongest lessons.

A shipped product judged unfinished

The app was functionally correct and already in production, yet a human design review found it read as an engineering prototype: no navigation between its two modes, unstyled controls, three export buttons of identical visual weight. A redesign ("Quiet Creator Tool") shipped after a human-approved gate -- with export architecture reconfirmed byte-identical before and after.

A missing card, traced to its real layer

A quoted X Broadcast rendered as text and a bare link instead of X.com's rich card. Tracing the pipeline layer by layer found the free syndication data itself never includes broadcast card metadata -- confirmed against X's own oEmbed endpoint. Classified as a known upstream limitation, not a bug; a native-video control case confirmed ordinary media was unaffected.

The wrong hypothesis, killed fast

A media-heavy thread's export timed out. The obvious hypothesis -- too large for the requested scale -- was disproven in one step: 1x, 2x, and 3x all failed at the identical ~8.2-second mark. The real cause lived in a third-party library's video-cloning code: it waits for a browser event that a never-played video will never fire, hanging forever.

Scale  Result  Time to failure

1x     FAIL    ~8.2s

2x     FAIL    ~8.2s

3x     FAIL    ~8.2s   <- identical, not size-scaled

Identical failure time at every scale disproved the size hypothesis in one experiment -- no timeout was ever raised as the fix.

A promise resolving is not a human looking

The fixed export's clipboard-copy path had sat unverified since the original release. A human closed that gap the only way it actually closes: copying the image on the live production app, pasting it into Windows 11 Paint, and looking at the result.

15.  Definition of Done and Release Status

•  Markdown tutorial:  complete, EN/ZH structural parity verified mechanically

•  Privacy review:  complete for all source material and this document's built output

•  Known limitations:  documented, not hidden

•  Public push:  NOT performed as part of this documentation phase

Status: DOCUMENTATION_READY_WITH_KNOWN_LIMITATIONS -- see the full completion report for the exact basis of this status.